## Slide 1: EparTextTools Aug. Schedule
PPT of topic model code
7/31
8/7
8/14
8/21
8/28
List of iwork items
PPT of Logic/Topic Model side
PPT of general tools (PMIDs and structured info pullers)
Document test wordcounting
Documentation logic / topic modeling
Document test logic/topic modeling
Documentation general tools
Documentation: GIT checkins, roxygen, vignettes
Bugfixing
Onboarding next likely owner of the project
Building package of dependencies
Moving out of Ryan’s storage to an EPAR account
Architecture Diagram
Time in case something goes longer than expected
Onboarding next owner
Documentation: topic mdl
Testing wordcounting doc
Bugfixing
Bugfixing
PPT of general tools
Documenation: genl tools
Architecture Diagram
Bugfixing
Bugfixing
Docs: GIT, roxygen, vign.
Doc test: topic model
Update wordcounting doc
Unexpected work
Dependencies package
Move proj. to epar acct